# 🛠️ Engineering Team Charter

- Team Name

Mighty Mouses (Group 28)

SS5250, AW2761, MA3403, ECNT20, TM2367  and AMAF24

2. Mission Statement

Our mission is to collaboratively design, build, and optimise a reliable, fast, and well-controlled autonomous mouse capable of completing the 20m 20kHz-guided track in the shortest consistent time.

3. Goals & Objectives

- Complete a functional sensing and filtering system capable of detecting the 20kHz signal by Wednesday.

- Implement and test the full control loop by Thursday afternoon.

- Test on small and midsize tracks, then complete at least one full main-track lap during race trials.

- Maintain daily progress tracking and resolve blockers within one work session.

- Produce full documentation and code by Friday.

4. Team Members & Roles

| Name Role Responsibilities |
| --- |
| Sam; Team Lead; Coordinates team. Theadore; Control & Arduino Engineer; Implements control law and PWM output.. Alex; Sensing & Filtering Engineer; Designs pickup coil system and noise filtering.. Mervyn; Motor Driver Engineer; Designs motor amplifier circuits.. Abbas; Power & Wiring Engineer; Manages batteries, wiring and power stability.. Ethan; Testing & Documentation Lead; Runs testing and maintains documentation.. |  |  |

5. Resources & Constraints

Resources

- Laboratory Equipment: Oscilloscopes, lab power supplies, signal generators, 20 kHz test track modules, midsize tracks, and the main track used for qualification and race testing.

- Hardware & Components: Arduino ESP32, DC motors, provided chassis, 220 µH pickup coils, prototyping stripboard, resistors, bread boards, capacitors, transistors, diodes, op-amps, switches, wiring, and batteries.

- Technical Support: Access to demonstrators and academic staff during scheduled store and Q&A times for troubleshooting, advice, and hardware checks.

- Shared Tools & Workspaces: Soldering stations, hand tools, testing tables, and collaborative workspace throughout the week.

Constraints

- Track Access: Midsize and main tracks require qualification, and availability is limited due to high team demand.

- Time Limitations: Project must be completed within a strict 5-day schedule, including design, build, test, and iteration cycles.

- Component Restrictions: Shared hardware means some parts cannot be replaced immediately or are unavailable; chassis must not be drilled or permanently altered.

- Technical Limitations: Noise, sensor imbalance, battery charge, and motor efficiency introduce real-world constraints requiring careful design

6. Operating Norms

- Daily Stand-up: 9:15 each morning to assign tasks, identify blockers, and plan lab activities.

- Communication: WhatsApp for rapid updates; Microsoft Teams for sharing code, diagrams, documentation, images, and logs.

- Documentation: All test logs, wiring diagrams, and notes stored in a shared Teams folder.

- Meeting Etiquette: Stay focused, respect speaking order, and keep discussions technical.

- Work Coordination: Subsystem tasks completed independently, then integrated during joint testing sessions, use GANTT chart for efficient time control.

7. Decision-Making Process

- Technical Decisions: Majority vote after group discussions; Team Lead resolves ties.

- Subsystem Decisions: The engineer responsible for the subsystem makes recommendations; team validates before integration.

- Urgent Testing Decisions: Testing Lead + subsystem engineer make on-the-spot adjustments to avoid wasting time.

- Final Sign-off: Team Lead and Testing Lead approve full-system readiness before qualification or race trials.

8. Conflict Resolution

- begin with a private, calm discussion between team members to clarify viewpoints.

- If unresolved, escalate to Team Lead mediation, applying the “pause, restate, respond” approach to slow down heated exchanges.

- If issues persist, adjust workload or rotate tasks to reduce friction.

- The team follows a culture of constructive criticism and togetherness, where ideas are critiqued, not people, and ideas are built upon.

9. Team Values & Culture

- Respectful Debate: All viewpoints are heard; disagreements stay technical.

- Accountability: Each member owns their subsystem and communicates progress clearly.

- Inclusivity: Everyone contributes to design, testing, and decisions.

- Iterative Engineering: Rapid prototyping and testing are prioritised over perfection.

- Controversy with Civility: Difficult discussions follow structure and logic to resolve scenario.

10. Sign-Off & Commitment

| Name Signature Date |
| --- |
| Sam 10/04/26. Alex 11/04/26. Ethan 11/04/26. Mervyn 11/04/26. Abbas 11/04/26. Theodore 11/04/26. |  |  |